Relay Engine Tasks

Here’s the list of everything we need to do for this project. I’ve divided the work on a per person basis, and each object has their own due dates set.

These are soft deadlines, but try and keep close to them as some elements rely on the existence of other ones. If you can finish a task before the given deadline, do it and send an email to let us know so people can start their tasks earlier.

You can also design some of your web pages early, and just change a few things later so the previous page is directing to it properly.

The person in charge of making each web page is also going to be in charge of filling the tables/lists on that page using the database we create.

# Lynnzee

* Home Page – 20 November
* Alert Registration confirmation page – 2 December
* Manage lists page – 8 December
* Account information page – 8 December

# Matthew

* Admin sign in page – 26 November
* Send Message Page – 2 December
* Add tokens page – 8 December

# Shane

* ERD Design – 19 November
* Text message page – 8 December
* Sent message confirmation page – 8 December

# Dylan

* Text alert registration page – 26 November
* Organization management page – 2 December
* Manage senders page – 8 December
* Sender list management page – 8 December

# Tristan

* Create and fill database – 22 November
* Update logo page – 8 December
* Organization Security code page – 8 December
* User Manual – 8 December
* Manage list page – 8 December